# Project Description/Issue Statement (may include project triggers):

Purchase and deploy a tool to replace the existing Coho call tracking system and create a consolidated service desk.  The selected tool should be extendable as a prefered choice for any future additional /ITSM activities in Information Systems.  Desired implementation date is September 1 2014 at a cost of $150,000 for the first year and less than $100,000 in subsequent years.

Triggers for this change include:

- Multiple groups to call for IS services and support, which is confusing and inconvenient for customers.

- Multiple, unintegrated call tracking systems within IS.

- Our needs have outgrown our largest tracking system, Coho, particularly around extendability beyond incident management, ability to create workflows and desire for metrics and ability to upgrade and retain customizations.

# Goals & Objectives:

## Strategic Goal(s) Supported

Data-driven business decisions

## Business Objectives

Simplify customer interaction with Information Services teams by creating one interface to IS able to handle and route all requests.

Handle more complex requests consistently by automating multi-step common requests such as setting up multiple IS services for new employees.

## IT Objectives

Create a common and consolidated service desk that can be used for all IS incidents and service requests.   using one consistent tracking and reporting tool.

Obtain a foundational and scalable toolset for any future IT Service Management activities.

Purchase an incident management tool that could be extended to other groups on campus.

Creation of an integrated knowledge repository for capturing and sharing information among teams.

Identify and report meaningful incident tracking metrics.

Reduce time spent working around Coho limitations

# Project Governance

| Role | Name/Org |
| --- | --- |
| Project Sponsor | Scott Emery |
| Project Manager |  |

# Project Scope:

| Scope | In | Out |
| --- | --- | --- |
| Functional | Acquire software supporting major ITSM functions. Configure and deploy incident management solution. Train staff in use of solution. Establish processes and expectations for use Establish accounts and permissions for all IS employees involved in support functions Estimate ongoing support and maintenance costs Integrate tool with existing data sources for incident management Gather ideas for future project phases | Deploying all aspects of IT Service Management. Retraining all IT staff in service methodologies. Ongoing/future tool customization Duplicate all functionality of current call tracking tools Implementing future project phases |
| Organizational | All users of Coho, including Client Services, other IS departments and groups outside of IS. Determine resource requirements for maintenance, customization service management and ongoing support Establish a consolidated (single point of contact) service desk Assess and document current support processes | All future users of ITSM tools or functions Resolve all issues uncovered by assessing current processes and user experiences |
| System | Provide size and growth estimates. Purchase equipment, provision required infrastructure (systems, storage, database, etc.) or purchase for hosted solution. | Provision for potential future growth. Ongoing software upgrades and patches |
| All other Scope |  |  |

# Flexibility Matrix:

|  | Least Flexible | Moderately Flexible | Most Flexible |
| --- | --- | --- | --- |
| Scope |  | X |  |
| Schedule |  |  | X |
| Resources | X |  |  |

# Key Project Deliverables

Acquire software to be used for incident, change, service, problem, configuration and release management.

Install (or work with service provider to activate) and configure incident management software to replace Coho.

A baseline assessment of current state of IS service delivery.

Establish processes and expectations for use

Training, support and documentation for using software

Turn off or obsolete Coho

# Preliminary Schedule and Milestones:

| Milestone | Date (mm/yy) |
| --- | --- |
| Estimated Start Date |  |
| Assess current state |  |
| Purchase software |  |
| Gather configuration requirements |  |
| Configure software |  |
| Test configuration |  |
| Train users |  |
| Deploy (may be phased) |  |
| Move to maintenance |  |
| Estimated Finish Date | 9/1/2014 |
| All other milestones |  |

# Staffing Estimates

| Role | Effort | Name/Org |
| --- | --- | --- |
| Sponsor | 10% | Scott Emery/Client Svcs |
| IS Leadership Team | 10% | Directors. To define business processes, promote change and address transition issues |
| Core project team |
| Project Team Lead | 25% | Lucas Friedrichsen/Client Svcs |
| Infra. Svcs representative | 10% |  |
| ECS representative | 10% |  |
| Acad. Tech. representative | 10% |  |
| Client services representative | 10% |  |
| Technical Staff |
| Programmer | 10-20% | To import/export data and/or customize |
| Application owner | 20% | To configure solution |
| System admin | 5% | If non-hosted |
| Service owner | 10% | Vendor relationship, upgrades, etc. |
| DBA | 5% | If non-hosted |
| Trainer/documenter | 20% | How-tos, training information |
| Other customer teams | 5% | Requirement gathering, testing, deployment |

# Service

| Item | Name/Org |
| --- | --- |
| Owner (when project completes) | Client Services |

# Financial Estimate (opt.)

| Total Costs | Dollars |
| --- | --- |
| Initial Cost of Project | TBD—out to bid |
| Ongoing Annual Cost | TBD—out to bid |
| Total Benefits | Dollars |
| One-time Savings |  |
| Annual Savings |  |

## Funding Source

Initial Costs: IS central software budget

Ongoing Costs:

## Benefit Description (e.g. revenue increase)

# Dependencies, Assumptions and Constraints

Software is modular and functions can be deployed independently and integrated with other functions at a later time.

IS is not attempting a full-scale implementation of IT Service Methodology at this time.

Software may be installed at OSU or remotely hosted.

# Project Performance measures (opt)

Compare easy of finding services response to OCH surveys before and after project completes.

50% reduction in number of customer-facing contact names/numbers listed on IS web site.

# Known Issues and Risks (of proposal)

Software modules difficult to operate independently.

We deploy without sufficient thought to process, methodology or differing needs across IS groups, resulting in future rework or incompatabilities

We fail to obtain sufficient buy-in from staff or customers.

Funding or resources not available for future support or maintenance needs.

The scope becomes more broad than the resources or culture will support.

General note…doesn’t have to be just one page.

- Project Description/Issue Statement 
Summarize the project and business problems to be solved.

- Goals & Objectives
Describe the major goals and objectives of the project from both a business perspective and an IT perspective, if relevant. [Note: clarify language that business objectives should be in terms of capabilities needed – not assets/IT language, etc]

- Project Governance

List the individuals assigned in directing the project

- Project Scope
Describe what is in and out of scope from a functional (boundaries around what the solution does), organizational (who is affected) and systems (which systems or infrastructure is involved) perspective.

- Flexibility Matrix
Assess where the flexibility will reside for the project to react to uncertainty as the portfolio is created.  The assessment is relative between the three factors.

- Key Project Deliverables
List deliverables for the project in terms of business and process capabilities rather than in terms of changes to particular applications/assets.

- Preliminary Schedule and Milestones
List the anticipated start and end dates of the project.  Include dates of required interim milestones as appropriate.

- Staffing estimates
List the estimated roles and % FTE required to complete the project (e.g 50% DBA, 10% web programmer).

- Service
Enter the proposed long-term owner of the delivered solution when the project completes.

- Financial Estimate (summary of cost-benefit analysis)

Under Total Costs, list the expected cost to deploy the project (include software, hardware, vendor costs, training, travel, marketing, etc.).  List the expected annual cost to maintain the delivered solution (include maintenance fees, service costs, renewals, additional staffing, etc.)

Under Total Benefits, list the expected income or recovery costs (people, hardware, software renewals, additional fees, etc.)

Under Funding source, list the index/account, grant name or organization to provide funding

- Dependencies, Assumptions, and Constraints
List related project deliverables, important assumptions made, and imposed constraints.   Note if the project's benefits are dependent on other project delivery dates, business projects/events or seasonal trends (e.g., in time for back-to-school).

- Issues and Risks
Document any anticipated issues and risks with the project that should be considered during portfolio planning.