Project update for Luminis Web Portal Deployment project.

Recently Completed

* Completed marketing cost estimate
* Rebuilt DEV2 environment
* Deployed theme modifications in PROD

Next Up

* Final decision on PROD release version—5.0.1 or 5.0.2
* Deploy OSU theme to all personal pages
* Order marketing material
* Perform load testing
* Re-validate all page content

Progress to Plan

