# Project Description/Issue Statement (may include project triggers):

Deploy Team Dynamix software’s ITSM/Service Operation components within IS and up to three college IT groups (Forestry, Ag Sciences, Extension services).

Desired implementation date is September 1 2016 at a cost of $150,000 for the first year and less than $100,000 in subsequent years.

Triggers for this change include:

Customer impacting issues

- Customers don’t know how to reach an appropriate support person

- Customers need to contact multiple groups to request services that could be bundled

- We miss development deadlines due to support interruptions

Internal issues

- We struggle to route requests internally

- Current tools are outdated, not integrated and lack reporting functionality

- Our knowledge base is scattered

# Goals & Objectives:

## Strategic Goal(s) Supported

Implement highly efficient administrative processes to enhance the quality of service and improve productivity.

## Business Objectives

Simplify customer interaction with Information Services teams by creating one interface to IS to receive and route all requests.

Handle more complex requests consistently by bundling multi-step common requests such as setting up multiple IS services for new employees.

Provide access to relevant information for making effective decisions.

## IT Objectives

Deploy a foundational and scalable toolset for IT Service Management related activities.

Design for extensibility to other groups and systems on campus.

Create an integrated knowledge repository for capturing and sharing information among teams and with customers.

# Project Governance

| Role | Name/Org |
| --- | --- |
| Project Sponsor | Scott Emery |
| Project Manager | Jill Swenson |

# Project Scope:

| Scope | In | Out |
| --- | --- | --- |
| Functional | Configure and deploy incident, service request and knowledge management components of Team Dynamix software Investigate tool use for problem management and change request, implementation Change review (CAB) processes Configuring for specified business practices Train staff in use of solution and relevant ITIL concepts Convey expectations for use for tool use. Establish accounts and permissions for IT employees involved in support functions Establish workflow for new employee provisioning and create instructions for future workflows Create at least one form and create instructions for future forms | Deploying all aspects of IT Service Management. Redesigning IS’s business practices Establishing and enforcing expectations for tool use Duplicate all functionality of current call tracking tools Gather and configure all workflows Gather and configure all form-driven requests |
| Organizational | All users of Coho, including Client Services, other IS departments and groups outside of IS. Determine resource requirements for maintenance, customization service management and ongoing support Assess and document current support processes | All future users of ITSM tools or functions Resolve all issues uncovered by assessing current processes and user experiences Ongoing/future tool customization |
| System | Establish test and production environments Define service owner and process for interacting with vendor Integration with authentication systems Determine additional systems to integrate with Ticket submission via email | Provision for potential future growth. |
| All other Scope |  |  |

# Flexibility Matrix:

|  | Least Flexible | Moderately Flexible | Most Flexible |
| --- | --- | --- | --- |
| Scope |  | X |  |
| Schedule |  |  | X |
| Resources | X |  |  |

# Key Project Deliverables

A baseline assessment of current state of IS service delivery.

Provision user accounts, configure support groups and ticket templates.

Establish a functional workflow for new employee provisioning, replacing existing processes.

Create and deploy a request that requires users to fill out a form/make multiple selections for incidents and service requests.

Establish structure and processes for knowledge management

Training, support and documentation for using software

Turn off or sunset IS support of Coho

Design, deploy and advertise on-line user interface.

# Preliminary Schedule and Milestones:

| Milestone | Date (mm/yy) |
| --- | --- |
| Estimated Start Date | 5/1/2015 |
| Assess current state |  |
| Purchase software |  |
| Gather configuration requirements |  |
| Configure software |  |
| Test configuration |  |
| Train users |  |
| Deploy (may be phased) |  |
| Move to maintenance |  |
| Estimated Finish Date | 9/1/2016 |
| All other milestones |  |

# Staffing Estimates

| Role | Effort | Name/Org |
| --- | --- | --- |
| Sponsor | 10% | Scott Emery/Client Svcs |
| IS Leadership Team | 10% | Directors. To define business processes, promote change and address transition issues |
| Core project team |
| Project Mgr | 25% | Lead project |
| Application Admin | 25% | Administer application, configuration |
| Infra. Svcs representative | 10% | Represent organization’s needs, coordinate deployment |
| ECS representative | 10% | Represent organization’s needs, coordinate deployment |
| Acad. Tech. representative | 10% | Represent organization’s needs, coordinate deployment |
| Client services representative | 10% | Represent organization’s needs, coordinate deployment |
| Forestry Rep | 15% | Represent organization’s needs, coordinate deployment |
| Ag Sci/ROOTS/Extension Rep | 15% | Represent organization’s needs, coordinate deployment |
| Technical Staff |
| Programmers | 10-20% | To import/export data and/or customize |
| Application owner | 20% | To configure solution |
| Identity Mgmt | 10% | Authentication |
| Service owner | 5% | Vendor relationship, upgrades, etc. |
| Communication Mgr | 30% | Knowledge management, marketing and user interface |
| Trainer/documenter | 20% | How-tos, training information |
| Other customer teams | 5% | Requirement gathering, testing, deployment |

# Service

| Item | Name/Org |
| --- | --- |
| Owner (when project completes) | Client Services |

# Financial Estimate (opt.)

| Total Costs | Dollars |
| --- | --- |
| Initial Cost of Project | $173,496.72 |
| Year 1 license + impmentation | $125,600.00 |
| Travel/expenses (year 1 and 2 total) | $15,000 |
| Year 2 maintenance + licenses added | $78,208.22 |
| Year 3 maintenance | $80,162.90 |
| Ongoing Annual Cost | Annual maintenance * 5% |
| Total Benefits | Dollars |
| One-time Savings |  |
| Annual Savings |  |

## Funding Source

Initial Costs: IS central software budget (JIS006)

Ongoing Costs:

## Benefit Description (e.g. revenue increase)

# Dependencies, Assumptions and Constraints

IS is not attempting a full-scale implementation of IT Service Methodology at this time.

Specifications for IS business processes will be provided

Software will be remotely hosted.

# Project Performance measures (opt)

Compare ease of finding services response to OCH surveys before and after project completes.

50% reduction in number of customer-facing contact names/numbers listed on IS web site.

# Known Issues and Risks (of proposal)

Risk: We deploy without sufficient thought to process, methodology or differing needs across IS groups, resulting in future rework or incompatabilities

Risk: We fail to obtain sufficient buy-in from staff or input from customers.

Risk: We need more licenses than initially estimated, resulting increased costs

Risk: The scope becomes more broad than the resources or culture will support.

General note…doesn’t have to be just one page.

- Project Description/Issue Statement 
Summarize the project and business problems to be solved.

- Goals & Objectives
Describe the major goals and objectives of the project from both a business perspective and an IT perspective, if relevant. [Note: clarify language that business objectives should be in terms of capabilities needed – not assets/IT language, etc]

- Project Governance

List the individuals assigned in directing the project

- Project Scope
Describe what is in and out of scope from a functional (boundaries around what the solution does), organizational (who is affected) and systems (which systems or infrastructure is involved) perspective.

- Flexibility Matrix
Assess where the flexibility will reside for the project to react to uncertainty as the portfolio is created.  The assessment is relative between the three factors.

- Key Project Deliverables
List deliverables for the project in terms of business and process capabilities rather than in terms of changes to particular applications/assets.

- Preliminary Schedule and Milestones
List the anticipated start and end dates of the project.  Include dates of required interim milestones as appropriate.

- Staffing estimates
List the estimated roles and % FTE required to complete the project (e.g 50% DBA, 10% web programmer).

- Service
Enter the proposed long-term owner of the delivered solution when the project completes.

- Financial Estimate (summary of cost-benefit analysis)

Under Total Costs, list the expected cost to deploy the project (include software, hardware, vendor costs, training, travel, marketing, etc.).  List the expected annual cost to maintain the delivered solution (include maintenance fees, service costs, renewals, additional staffing, etc.)

Under Total Benefits, list the expected income or recovery costs (people, hardware, software renewals, additional fees, etc.)

Under Funding source, list the index/account, grant name or organization to provide funding

- Dependencies, Assumptions, and Constraints
List related project deliverables, important assumptions made, and imposed constraints.   Note if the project's benefits are dependent on other project delivery dates, business projects/events or seasonal trends (e.g., in time for back-to-school).

- Issues and Risks
Document any anticipated issues and risks with the project that should be considered during portfolio planning.